# Minutes of Meeting (MOM)

Meeting Title: Discovery Call #12 -- Workflow Feedback, PA Package Review & Design Status

Date:  February 4, 2026

MEETING OVERVIEW

Twelth discovery call focused on workflow feedback from client team review, with Shiva identifying 30-day attendance reporting requirement via EVV for previous month tracking. Client demonstrated Prior Authorization approval package format showing PA details, ICD-10 codes, frequency information, and automatic renewal calendar generation 45 days before expiration. Team clarified billing approach: fixed per-day pricing for ADH and fixed monthly pricing for Assisted Living based on bed type (shared vs private). Design presentation postponed due to missing intake form templates required for UI development. Team urgently requested client provide intake forms and templates to shared folder to expedite design work. Scheduling approach discussion deferred pending client review, with client confirming multiple shift support needed (three shifts for AL/MC/IL, single shift for ADH, custom shifts for flexible schedules). Team updating user stories based on comprehensive discussions to date, developing SRS documentation, and building RDF (Rapid Development Framework). Reports, RPM, and CCM features deferred to Phase 2. Overall project planning discussion scheduled between client and Anita.

1.WORKFLOW REVIEW FEEDBACK

1.1 Attendance Reporting Requirement - NEW

Shiva's Feedback: End of each day, run report to check attendance and ensure required rules being followed

30-Day Cycle Requirement - CRITICAL: ● Every 30 days, send attendance report via EVV ● Report covers previous month's data ● Timeline tracking: 30 days, 60 days, 90 days, one year cycles ● Report format to be provided by client

Integration Point: Add to daily cycle workflow where PA approval, one-year physician standing order, and 60-day cycles occur

Implementation: Automated 30-day attendance report generation aligned with existing cycle tracking

Client Commitment: "We'll provide you the format."

1.2 Prior Authorization Details Review

Team Request: Show PA approval data format for workflow and design completion

Purpose: Understand data structure to complete: ● Workflow documentation ● UI design ● Form population logic ● PDF upload handling

2.PRIOR AUTHORIZATION PACKAGE DEMONSTRATION

2.1 PA Package Email Format

Email Structure: ● Subject: Reassessment ADH packet for client ● Attachment: Complete PA package ● Instruction: Return signed EDWP within three business days ● Evaluation package confirms service continuation ● Frequency details included ● Sign and return requirement critical

Example Email Content: "Good morning please find the attached reassessment ADH packet for the client and return the sign DDWP within the three business days. Evaluation package please continue the service for the member as following frequency please sign and return it within the three business days."

2.2 PA Information Page Content

Single-Page Summary: All PA information consolidated on one page

Data Extraction: Client extracts information from package and updates PA in system

Information Captured: ● PA notes section ● Start date ● End date ● All authorization details

2.3 PA Report Details

System Display: PA history showing expired and active authorizations

Active PA Information: ● Source number ● Status: Active ● PA start date ● PA expiration date ● Automatic renewal trigger (45 days prior to expiration creates renewal reminder) ● ICD-10 codes ● Member Medicaid ID ● Frequency details

Renewal Calendar Integration: PA renewal calendar automatically populated, showing upcoming renewals

Billing Integration: PA information flows directly into billing module

Client Statement: "45 days prior to the expiration date right it creates automatically that" [renewal reminder]

Initial Statement Correction: Client initially said "three months prior" but corrected to "45 days prior to the expiration date"

2.4 Units and Frequency Information

Inclusion Confirmed: Units and frequency information included in PA package

Source: All details provided by state in approval package

System Usage: Data drives: ● Service authorization limits ● Billing validation ● Unit consumption tracking ● Frequency compliance

3.BILLING APPROACH CLARIFICATION

3.1 Private Pay Billing - ADH

Billing Frequency: Monthly invoices

Pricing Model: Fixed price per day

Rate Structure: Number of dollars per day client attends

Calculation: Days attended × daily rate = monthly invoice amount

Payment Source: Private pay (family pays directly)

3.2 Private Pay Billing - Assisted Living

Billing Frequency: Monthly invoices

Pricing Model: Fixed monthly price

Rate Variations: ● Shared bed: One monthly rate ● Private bed: Different (higher) monthly rate

Payment Structure: Flat monthly fee regardless of service usage within month

3.3 Rate Card Basis

Team Question: How rates determined and charged based on rate card sent to clients

Client Clarification: Provided pricing structure above (per day for ADH, per month for AL by bed type)

4.SCHEDULING AND AVAILABILITY APPROACH

4.1 Decision Status

Team Question: Which scheduling approach to proceed with - existing system demo or alternative?

Client Response: "I haven't had a chance to go through that yesterday."

Timeline: Client to review and provide feedback

4.2 Scheduling Module Priority Assessment

Client Statement: "That's totally a separate monkey. So I'm not much concerned about it because that workflow the scheduling doesn't bother us much on the other side."

Applicability: Matching primarily needed for: ● Home Care ● Assisted Living ● Memory Care

Client Comfort Level: Flexible on scheduling approach, focused on functionality over specific implementation

4.3 Multiple Shift Requirements - CRITICAL

Facility-Level Configuration Required:

ADH (Single Shift Default): ● By default, show only one shift ● Facilities operating single shift per day

Assisted Living, Memory Care, Independent Living (Multiple Shifts Default): ● By default, pop up at least two to three shifts ● 24/7 operations require multiple shift coverage ● Standard shift patterns needed

Custom Shift Support: ● Enable custom shift creation for non-standard hours ● Example: 11:00 AM - 7:00 PM or 7:30 PM shift ● Accommodate flexible scheduling needs

Configuration Approach: Shift options determined by service type at facility level

4.4 Home Care Matching - Deferred

Pending Discussion: How to match home care patients to employees

Complexity: Different from facility-based scheduling

Client Statement: "The matching I'll get back to you that for the home care, how do we match and then patient to the employee."

Timeline: Client to provide matching requirements separately

ACTION ITEMS

| Action Item | Owner | Timeline |
| --- | --- | --- |
| CLIENT ACTIONS |  |  |
| Add 30-day attendance reporting requirement to ADH workflow | Dnyaneshwri Vaishnav | Immediately |
| Provide 30-day attendance report format | Sam Shah | This week |
| Shiva to get intake templates from Sicilia | Shiva | Today |
| Upload all intake templates to shared folders | Shiva | Today |
| Respond to Dnyaneshwri's email with template access | Shiva | Today |
| Review scheduling demo and provide feedback | Sam Shah | This week |
| Discuss home care patient-to-employee matching requirements | Sam Shah | Next meeting |
| Discuss RPM/CCM new requirements internally | Sam Shah | Before next discussion |
| TEAM ACTIONS |  |  |
| Update user stories based on all discussions to date | Sainath Gaikwad | One week |
| Complete ADH design updates to match workflows | Shubham Patil | Before next demo |
| Prepare end-to-end ADH design demo | Shubham Patil | After updates complete |
| Continue SRS documentation development | Dnyaneshwri Vaishnav | Ongoing |
| Continue RDF (database schema) development | Team | Ongoing |
| Await intake templates before proceeding with UI design | Shubham Patil | Dependent on client |

DELIVERABLES

Required from Client: ● 30-day attendance report format via EVV ● All intake form templates for ADH, Assisted Living, Memory Care, Home Care ● Feedback on scheduling approach after review ● Home care patient-to-employee matching requirements ● RPM/CCM new requirements (after internal discussion) ● Overall project plan (after Sam-Anita discussion)

To Be Delivered by Thinkitive: ● Updated user stories with revised scope and estimates ● End-to-end ADH design demo (once intake forms received and updates complete) ● SRS (Software Requirements Specification) document ● RDF (Rapid Development Framework) with complete database schema ● Updated ADH workflow with 30-day attendance reporting

KEY DECISIONS & CLARIFICATIONS

30-Day Attendance Reporting Requirement

Decision: Add automated 30-day attendance report generation to ADH workflow

Trigger: Every 30 days, automatically generate attendance report for previous month

Delivery Method: Via EVV (Electronic Visit Verification)

Tracking: Align with existing cycle tracking (30 days, 60 days, 90 days, one year)

Format: To be provided by client

Purpose: Compliance tracking and rule enforcement monitoring

PA Renewal Automation

Decision: System automatically creates PA renewal reminder 45 days before expiration

Correction: Initially stated as "three months prior" but corrected to "45 days prior"

Calendar Integration: PA renewal calendar automatically populated

Billing Integration: PA information flows into billing module

Data Elements: ● Source number ● Status (active/expired) ● Start and end dates ● ICD-10 codes ● Member Medicaid ID ● Frequency details

Billing Structure - Fixed Pricing Models

ADH Billing: ● Monthly invoices ● Fixed price per day attended ● Calculation: Days × daily rate

Assisted Living Billing: ● Monthly invoices ● Fixed monthly price based on bed type ● Shared bed: One rate ● Private bed: Different rate (typically higher) ● Price fixed regardless of service usage within month

Intake Forms Critical Blocker

Issue: UI design delayed due to missing intake form details

Impact: Cannot finalize resident/patient data collection forms without knowing exact fields

Urgency: High priority blocker

Resolution: Shiva to obtain templates from Sicilia and upload to shared folders today

Dependency: Design team waiting for templates to proceed with UI work

Multiple Shift Requirements by Service Type

Decision: Shift configuration varies by service type at facility level

ADH (Single Shift): ● Default: One shift only ● Typical hours: Business day operations

AL/MC/IL (Multiple Shifts): ● Default: Minimum two to three shifts ● 24/7 operations require shift coverage ● Morning, afternoon, evening/night shifts

Custom Shifts: ● Support non-standard hours (e.g., 11:00 AM - 7:30 PM) ● Flexible scheduling for unique staffing needs

Implementation: Service type selection determines default shift options

Scheduling Approach Decision Pending

Status: Client has not reviewed scheduling system demo

Priority: Lower priority compared to clinical workflows

Client Flexibility: "I'm good whatever makes the best out of it for the scheduling perspective"

Focus Areas: Multiple shift support and home care matching more critical than specific UI approach

Home Care Matching Deferred

Complexity: Different from facility-based scheduling

Challenge: Match home care patients to available employees based on: ● Geographic proximity ● Skill requirements ● Schedule availability ● Patient preferences

Status: Client to provide matching algorithm requirements separately

User Stories Revision in Progress

Scope Changes: Remove unnecessary features, add new requirements from discussions

Timeline: One week for completion

Review: Client to review updated stories for accuracy

Impact: Revised estimates based on clarified scope

Design Presentation Postponed

Reason: Discrepancies between designs and finalized workflows

Quality Control: Do not present misaligned designs

Timeline: Present complete end-to-end demo once all updates finished

Dependency: Intake form templates required to complete UI designs

RPM/CCM New Requirements Coming

Status: Client identified new requirement related to RPM/CCM practice

Action: Client discussing internally before presenting to team

Timeline: To be determined

Scope Impact: May affect Phase 1 or Phase 2 scope

Reports Deferred to Phase 2

Decision: Reporting module not in Phase 1

Rationale: Focus Phase 1 on core clinical and operational workflows

Timeline: Address comprehensive reporting in Phase 2

Overall Project Plan Discussion

Need: Define timeline, milestones, and deliverables from current point forward

Participants: Client (Sam) and Anita (project manager)

Timing: Discussion scheduled for today

Output: Comprehensive project plan for team

MEETING SUMMARY

The call focused on feedback from the client’s offline workflow review and identification of key operational requirements. A critical requirement was confirmed for automatic 30-day attendance reporting via EVV, aligned with existing compliance tracking cycles (30/60/90 days and annual reviews). The client will share the final report format.

The client demonstrated the Prior Authorization (PA) approval package, clarifying required data extraction and display. The system must track PA history, automate renewal reminders 45 days before expiration, and push PA data directly into billing.

Billing models were clarified: ADH uses per-day pricing with monthly invoicing, while Assisted Living uses fixed monthly pricing based on bed type, independent of service usage.

UI design work is currently blocked due to missing intake form templates. The client committed to providing intake forms for all service types (ADH, Assisted Living, Memory Care, Home Care) to unblock design progress.

Scheduling decisions are flexible, but multi-shift support by service type is mandatory (single shift for ADH; multiple shifts for 24/7 facilities). Home Care matching logic will require a separate discussion.

User stories are being updated, SRS and RDF documentation are in progress, and Reports are deferred to Phase 2. Overall project planning and timelines will be finalized after client–Anita alignment.