Minutes of Meeting (MOM)

Meeting Title: Discovery Call #15 - ADH Clinical Flow Design Demonstration

Date: February 9, 2026

MEETING OVERVIEW

Fifteenth discovery call focused on comprehensive design demonstration of ADH clinical workflow from lead-to-resident conversion through service day setup and patient charting. Team presented three-step resident conversion process with case manager assignment, document verification, and VERIDA state transport request. New Arrival process introduced as three-step workflow: member checking and verification with facial scan capability, attendance marking (full day/partial), and service day setup covering activities, vitals, progress notes, and care plans. Schedule frequency configuration demonstrated for daily/weekly patterns with shift time selection. System supports dual data entry paths: calendar-based direct entry and patient chart-based detailed entry, both syncing to single patient record. Convert to Active button transitions resident from setup phase to active patient management with full charting capabilities. Design review protocol established: team conducting internal workflow alignment review before sharing interactive prototype with client via email and shared folder. Client requested access credentials to existing system for workflow comparison and announced upcoming Canadian template requirements and roles/module permission matrix completion. Billing discussion deferred as non-blocking for current clinical workflow development.

1. LEAD-TO-RESIDENT CONVERSION FLOW

1.1 Conversion Trigger and Case Manager Assignment

- Starting Point: Lead flow completed with all formalities done

- Conversion Action: Click "Move to Resident" button

- Immediate Assignment: Case manager assigned right away during conversion

- Confirmation: Click "Done" button to confirm assignment

- Result: Redirect to resident profile page showing "In Progress" status

1.2 Resident Profile Page - Initial State

- Page Type: Profile page for converted lead, now patient

- Status: "In Progress" indicating documentation phase

- Process Stage: Documentation collection and verification underway

- Available Sections: General documents, state-specific document packages

- Workflow Visibility: Clear indication of remaining steps to complete

2. THREE-STEP RESIDENT CONVERSION PROCESS

2.1 Step 1 - Send Documents to Patient

Document Categories Available:

- General documents package

- State-specific documents package

- Contract templates

- HIPAA authorization forms

- Other compliance documents

Document Workflow:

- Send button triggers document delivery

- Receive confirmation when documents returned

- View button enables document preview

- Sign button enables electronic signature capture

- Status tracking shows completion state

Completion Requirement:

- All required documents must be completed

- All signatures collected

- All confirmations received

- "Next" button enables after full completion

2.2 Step 2 - Case Manager and VERIDA Request

Case Manager Packet:

- Document packet assembled for case manager

- View structure shows packet contents

- Verification capability before sending

- Send Case Manager button triggers transmission

- Status updates: Sent, Received, Verified

Post-Send Actions:

- Resend button available if needed

- Upload button for received response documents

- Send status tracking displayed

- Document verification workflow

Received Packet Processing:

- Upload verified documents received from case manager

- View uploaded documents

- Delete capability if needed

- Auto-mark as completed after upload

- Step completion indicator activated

VERIDA State Transport Request:

- Send VERIDA request to state

- Receive documents back from VERIDA

- Upload button appears for received documents

- Mark as complete functionality

- Status tracking throughout process

2.3 Step 3 - Billing Setup and Clearance

- Forms: All billing forms and templates populated

- Frequency: Service frequency settings configured

- Authorization: PA details and approval status

- Completion Action: "Confirm Convert to New Arrival" button

- Next Button: Activates after all billing data entered

3. NEW ARRIVAL STATUS AND WORKFLOW

3.1 New Arrival Definition

- Status Meaning: All documentation complete but patient not yet arrived at facility

- Distinction: Setup phase complete, physical arrival pending

- Purpose: Track patients between conversion and first attendance

- Workflow Stage: Between "In Progress" and "Active" status

3.2 New Arrival Three-Step Process

Step 1: Member Checking and Verification

- Initial verification checkpoint

- Identity confirmation requirements

- Document validation

- System readiness check

Step 2: Mark as Present

- Attendance marking for first day

- Verification method selection:

○ Facial scan (camera-based)

○ Manual verification (photo upload)

- Member ID customization

- System integration

Step 3: Service Day Setup

- Activities scheduling

- Vitals collection schedule

- Progress notes schedule

- Care plan configuration

3.3 Attendance Marking - Present Workflow

Mark as Present Trigger:

- Click "Mark as Present" button

- Verification method selection presented

Facial Scan Option:

- Camera activation for live photo capture

- Screen photo taken of patient

- Image preview shown after capture

- CRUD operations available on image (Create, Read, Update, Delete)

Member ID Assignment:

- Custom member ID entry field

- System-generated ID option

- ID assignment to captured image

- Association with patient record

Post-Marking Actions:

- Image displayed in system

- Mark as Present button disabled (already marked)

- Attendance recorded in patient record

- Status updated to present

3.4 Attendance Marking - Absent Workflow

Mark as Absent Trigger:

- Select "Mark as Absent" option

- Confirmation dialog appears

- Reason for absence required

EDWP Form Integration:

- EDWP form automatically opens

- Form pre-populated with patient information

- User fills additional required fields

- Document received from state converted to clickable UI

Form Actions:

- Cancel: Return to previous screen without saving

- Send to Case Manager: Submit completed EDWP

- Confirmation prompt: "Are you sure you want to send this case manager question?"

- Status update: "You will receive the updated form with the confirm"

Absence Tracking:

- Table at bottom shows recent absences

- Status column indicates absence reason

- Date tracking for each absence

- Historical absence record maintained

3.5 Confirm Arrival Process

Attendance Type Selection:

- Full day attendance option

- Partial attendance option (1 hour, 2 hour, custom)

- Duration specification for partial attendance

- Time range selection if needed

Confirmation Requirements:

- Attendance type must be selected

- Duration confirmed for partial attendance

- All required fields completed

- "Confirm Arrival" button enabled after selections

Post-Confirmation:

- Resident status updates

- Service day setup process begins

- Next workflow step activated

4. SERVICE DAY SETUP

4.1 Four Component Categories

Activities:

- Activity scheduling and templates

- Frequency configuration

- Daily activity planning

Vitals:

- Vital signs collection schedule

- Measurement frequency

- Alert thresholds

Progress Notes:

- Documentation schedule

- Note-taking frequency

- Clinical observation tracking

Care Plan:

- Care plan activities

- Treatment protocols

- Goal tracking schedules

4.2 Activities Setup

Add New Activity:

- Click "Add New" button

- Modal dialog opens for configuration

Template Selection:

- Dropdown shows available activity templates

- Custom template option available

- Pre-configured activity lists

- Template-based quick selection

Activity List:

- View all selected activities

- Activity details displayed

- Edit/delete capabilities

- Reorder activities if needed

Proceed with Schedule:

- Configure frequency for selected activities

- Set due dates

- Choose daily or weekly patterns

4.3 Schedule Frequency Configuration

Weekly Selection:

- Select specific days of week

- Multiple day selection supported

- Skip days option available

Shift Time Selection:

- Select exact shift times

- Morning, afternoon, evening options

- Custom time range specification

- Multiple shifts per day possible

Daily Pattern:

- Every day selection

- Weekdays only option

- Custom day intervals

Due Date Settings:

- Start date specification

- End date (if applicable)

- Ongoing vs time-bound schedules

4.4 Vitals Schedule Setup

- Frequency Options: Daily, weekly, custom intervals

- Timing: Specific shift times selected

- Measurements: Which vitals to collect (BP, temp, pulse, etc.)

- Alerts: Threshold settings for abnormal values

- Save Action: Vitals schedule saved and activated

4.5 Progress Notes Schedule

- Frequency: Daily, weekly, or custom documentation schedule

- Note Types: Assessment notes, observation notes, incident reports

- Required Fields: Template-based or free-form

- Timing: Scheduled note-taking times

- Reminders: Notification system for due notes

4.6 Care Plan Configuration

- Activities: Care plan specific activities

- Goals: Patient goal tracking

- Interventions: Planned interventions and treatments

- Schedule: Frequency of care plan review and updates

- Save Action: Care plan schedule established

4.7 Convert to Active Status

- Trigger: All service day setup completed

- Button: "Convert to Active" button appears

- Action: Click converts resident to Active status

- Result: Redirect to active member profile page

- New Capabilities: Full patient charting functionality enabled

5. ACTIVE RESIDENT PROFILE AND PATIENT CHARTING

5.1 Active Member Profile Page

- Status: Active (no longer In Progress or New Arrival)

- All Tabs Available: Complete patient information sections

- Interaction Capabilities: Full CRUD operations on patient data

- Clinical Documentation: Charting features activated

- Historical Data: All setup data preserved and accessible

5.2 Dual Data Entry Approach

Approach 1: Calendar-Based Direct Entry

- Separate calendars for vitals, progress notes, events log

- Calendar displayed in dashboard

- Click specific date/time on calendar

- Direct entry form opens for that patient and date

- Quick data capture workflow

- Automatic patient chart update

Approach 2: Patient Chart-Based Entry

- Navigate to patient chart section

- List view of all activities, vitals, progress notes

- "Add New" option available for each category

- Detailed entry form with all fields

- Historical data visible in same view

- Manual entry outside scheduled times

5.3 Patient Chart Details

Charting Section Organization:

- Activities performed

- Vitals collected

- Progress notes documented

- Care plan updates

- All patient interactions tracked

List Display:

- Chronological view of all entries

- Filter by category (vitals, notes, activities)

- Search functionality

- Date range selection

Add New Functionality:

- "Add New Vital" button

- "Add New Progress Note" button

- "Add New Activity" button

- Form opens with current date pre-selected

- Previous vital values shown for reference

Data Population:

- Based on previous week's patterns

- Last recorded values displayed

- User fills only changed/new values

- Saves time during data entry

5.4 Workflow Integration

- Schedule Drives Data Entry: Next scheduled date shown by default

- Calendar and Chart Sync: Both paths update same patient record

- No Duplication: System prevents duplicate entries for same date/time

- Historical View: All entries visible regardless of entry method

- Reporting Integration: All data flows to reporting engine

6. DESIGN REVIEW AND NEXT STEPS

6.1 Design Delivery Process

- Internal Review: Team conducts workflow alignment review before client sharing

- Interactive Prototype: Proper navigation with realistic data

- Delivery Channels: Email and shared folder

- Client Review: Review at convenience and provide feedback

- Quality Assurance: Ensure design matches discussed workflows

6.2 Tomorrow's Demonstration

- Daily Workflows: How users interact on daily/weekly/monthly basis

- Vitals Entry: Adding vitals into system

- Progress Notes: Marking progress notes workflow

- Report Generation: Generating reports from collected data

- Call Status: Conditional on client's flight schedule

6.3 Client Deliverables Expected

- Canadian Templates: Requirements from Friday discussion (today)

- Roles Matrix: Module permission matrix (today)

- Access Credentials: To existing system for workflow comparison

- Workflow Review: Additional requirements to accommodate Canadian templates

6.4 Billing Discussion Status

- Decision: Deferred until clinical workflows complete

- Rationale: Add-on functionality, not blocking current development

- Process: Data collection → billing → confirmation → 835 handshake → Canada

- Timing: Resume after core workflows finalized

ACTION ITEMS

DELIVERABLES

Required from Client:

- Access credentials to existing system for workflow review

- Canadian template requirements (today - February 9th)

- Roles and module permission matrix (today - February 9th)

- Review feedback on design prototype after internal team review complete

To Be Delivered by Thinkitive:

- Design prototype with proper navigation shared via email and shared folder

- Daily workflow demonstration (tomorrow if call not canceled)

- Vital entry workflow demonstration

- Progress notes marking workflow

- Report generation demonstration

KEY DECISIONS & CLARIFICATIONS

Three-Step Resident Conversion Process

- Step 1: Send documents to patient (general, state-specific, contracts, HIPAA)

- Step 2: Case manager packet and VERIDA state transport request

- Step 3: Billing setup and clearance (forms, frequency, PA details)

- Completion: "Confirm Convert to New Arrival" activates after all steps complete

- Purpose: Systematic documentation collection and verification before patient arrival

New Arrival Status - Intermediate State

- Definition: All documentation complete but patient not physically arrived at facility

- Stage: Between "In Progress" and "Active"

- Three-Step Process: Member checking/verification, mark as present/absent, service day setup

- Purpose: Track patients from conversion to first actual attendance

- Transition: Becomes "Active" after confirm arrival and service day setup complete

Attendance Marking - Dual Options

- Mark as Present: Facial scan or manual verification, member ID assignment, CRUD operations, disables mark as present button

- Mark as Absent: Opens EDWP form automatically, user fills absence reason, send to case manager, tracks recent absences in table

- Confirm Arrival: Requires attendance type selection (full day or partial with duration), enables service day setup

- Integration: Attendance data flows to billing, compliance reporting, state submissions

Service Day Setup - Four Components

- Activities: Template-based or custom selection, schedule frequency (daily/weekly), shift time selection

- Vitals: Collection schedule, measurement types, alert thresholds, timing configuration

- Progress Notes: Documentation schedule, note types, required fields, reminder system

- Care Plan: Patient goals, interventions, treatment protocols, review frequency

- Completion: All four components configured before "Convert to Active" button enables

Schedule Frequency Configuration

- Daily Pattern: Every day, weekdays only, custom intervals

- Weekly Pattern: Specific day selection, multiple days possible, skip days option

- Shift Times: Morning/afternoon/evening, exact time specification, multiple shifts per day

- Due Dates: Start date, end date (optional), ongoing vs time-bound schedules

- Customization: Fully configurable per activity/vital/note/care plan item

Dual Data Entry Paths

- Calendar-Based Entry: Click date/time on calendar, direct entry form, quick capture, auto-sync to patient chart

- Patient Chart Entry: Navigate to chart, list view of entries, "Add New" buttons, detailed forms, historical data visible

- Data Sync: Both paths update same patient record, no duplication, single source of truth

- User Choice: Clinical staff choose preferred entry method based on workflow context

- Flexibility: Switch between methods as needed, both equally valid

Convert to Active Transition

- Trigger: Service day setup complete (all four components configured)

- Button: "Convert to Active" button becomes enabled

- Action: Changes resident status from "New Arrival" to "Active"

- Result: Redirects to active member profile with full charting capabilities

- Access: All patient tabs activated, complete CRUD operations enabled, clinical documentation available

MEETING SUMMARY

Call demonstrated ADH clinical workflow from lead conversion through active patient management. Three-step resident conversion shown: document collection/signing, case manager packet with VERIDA state transport request, and billing setup. New Arrival status introduced as intermediate state with three-step process: member checking/verification, attendance marking (present with facial scan or absent with EDWP form), and service day setup.

Service day setup includes four components: activities (template-based scheduling), vitals (collection schedule with thresholds), progress notes (documentation frequency), and care plans (patient goals and interventions). Schedule frequency configured with daily/weekly patterns, shift time selection, and due date settings. Convert to Active button transitions resident to full patient management after setup completion.

Dual data entry paths demonstrated: calendar-based direct entry (click date for quick form) and patient chart-based entry (list view with Add New buttons). Both sync to same patient record. Calendar approach faster for scheduled entries, chart approach better for detailed documentation. System shows previous values to streamline data entry.

Design review process established: team conducting internal workflow alignment before sharing interactive prototype via email and shared folder. Client requested access to existing system for comparison. Canadian template requirements and roles/module permission matrix expected today. Tomorrow's call for daily workflow demonstration (vitals entry, progress notes, report generation) conditional on client's flight schedule. Billing discussion deferred as non-blocking add-on functionality.