Minutes of Meeting (MOM)

Meeting Title: Daily Sync Up - Nemicare (Family Portal Design Review, Voice AI Inbound/Outbound Calls, Development Planning)

Date: April 1, 2026

MEETING OVERVIEW

Twenty-sixth daily sync up call covering comprehensive family portal design review including registration flow with HIPAA compliance logos, family-resident child record mapping, appointment scheduling with virtual call capability, chat per family member, medication and vitals view, document management with personal and group upload spaces, ticket creation with category-based AI routing to facility staff, incident reporting with SMS triggers for major incidents, inventory view, and profile management. Facility portal attendance design updated with color-coded present/absent/half-day indicators. Voice AI inbound call system demonstrated as pre-IVR interactive experience to eliminate missed calls at front desk, with client sharing reference number for testing. Outbound call campaign system presented with configurable scripts, retry logic, concurrent call capability (100 calls), CSV contact upload, and call summary/transcript generation. Client directed outbound call use cases toward sales and marketing rather than routine follow-ups. UI improvement discussed with ECP reference site shared for design inspiration. SRS document review in progress by client. User stories and milestone plan to be completed by Friday with full development start on Monday. Standing order from Verida confirmed as non-modifiable. Employee leave history confirmed to be managed within HRMS module.

1. SCHEDULE/VISIT EDITING

1.1 Edit Visit Approach

- Team Question: Can we edit a particular visit in the schedule and if so, what fields need to be edited?

- Client Response: Do not do direct edit from the schedule view. Either open an edit window popup on the record itself, or link to the record and edit from there.

- Client Rationale: Different users will want to change different fields - User A wants to change timing, User B wants to change date, User C wants to assign to another LPN. Providing only one or two fields to edit on the schedule is insufficient.

- Client Statement: "Whichever way is convenient and makes more sense from the technicality perspective I'm okay with that but I would not give one or two choice."

1.2 No Time Restriction on Edits

- Team Question: Is there any restriction that edits must be done before the appointment time (e.g., 30 minutes before)?

- Client Answer: No restrictions. The schedule is just penciling in that a set of patients need vitals today. Whether done at 10:00 or 11:00, all must be completed between 9:00 and 2:00. No edit time limitations needed.

2. FAMILY PORTAL - REGISTRATION AND PROFILE

2.1 Registration Flow

Family member receives credentials sent by the facility via email with a link. They enter username and password, then set their own password. After setting password, they complete their profile: last name, email, contact, date of birth, gender. Age auto-populates from date of birth.

2.2 HIPAA Compliance - Remove Date of Birth Display

- Client Directive: When family member is coming in, do not capture or display the date of birth. Remove DOB. Also remove age display.

- Client Statement: "Remove that DOB yeah we don't need that that's against the HIPPA compliance so age also remove it."

2.3 HIPAA Compliance Logos and Privacy Messaging

- Team Suggestion: Can we add HIPAA compliance certification logo below the forms?

- Client Confirmation: Yes, HIPAA compliance messaging is needed everywhere throughout the site - when filling forms, when providing information. Privacy message required to ensure users give consent for data entry and data retention.

- Client Statement: "Yes, we do need to do that everywhere throughout the site when they are filling the forms when they're providing some information and kind of that we need to have that privacy message."

- Additional Certifications: Besides HIPAA, other certifications may apply. Client to confirm which ones.

- Implementation: Place certification logos at the bottom of form buttons.

2.4 Address Details

- Team Question: Are we taking address details as well?

- Client Confirmation: Yes, address is fine.

3. FAMILY PORTAL - RESIDENT SELECTION AND MAPPING

3.1 Family-Resident Child Record Mapping

- Client Requirement: Family member record should be a child record of the resident record. When sending the registration link, it should automatically map as a child record to the resident record.

- Client Statement: "For the patient the family member record should be a child record. So when we send them the link it should automatically map as a child record to the resident record."

3.2 Registration and Access Flow

- Team Explanation:

  - Step 1: When adding family member in the system, there is a checkbox to enable family portal access

  - Step 2: If enabled, family member receives email with registration link

  - Step 3: Family member registers with username and password

  - Step 4: After login, if family member has multiple patients associated, a selection screen appears

  - Step 5: 90% of family members will have only one patient - in that case, selection screen is skipped

  - Step 6: If multiple patients, family member selects which patient to view

- Client Confirmation: Understood and approved flow.

4. FAMILY PORTAL - APPOINTMENTS AND VIRTUAL CALLS

4.1 Appointment Scheduling

Family member can request an appointment from the portal. For the request, they select the family member (patient) for whom the appointment is requested. If only one family member is associated, it is pre-selected by default. Facility and other details auto-populate based on the associated family member. Family member adds reason for visit and requests preferred date and time slot.

4.2 Staff-Side Appointment Handling

Front desk or staff team receives the appointment request. Staff checks family member's availability and their own availability. Staff accepts the call and assigns available rooms.

4.3 Virtual Call Capability

Staff can join the virtual call from the facility portal. Patient will be present with the staff. Family member joins the virtual call from the family member portal. Both parties can communicate and conduct the encounter.

- Client Confirmation: "Perfect."

5. FAMILY PORTAL - CHAT

5.1 Chat Functionality

Chat is per family member. On top, the currently selected family member's chat displays by default (based on login selection). Family member can switch between associated patients to view respective chats. Unread message count displayed.

5.2 Chat Scope

Family members will have access to only one or two chat channels - connecting directly with the facility. Facility connects with them. No extensive chat list beyond facility communication.

5.3 Family Member Cannot Message Case Manager

- Team Question: Can a family member message the case manager?

- Client Answer: No. That is a privacy matter between the case manager and the resident. Remove messaging to case manager.

- Acceptable: Showing the case manager name, case agency name, and case manager phone number on the dashboard is fine.

- Client Statement: "No, we don't want to do that here. That is a privacy between the case manager and the member as resident."

6. FAMILY PORTAL - CLINICAL DATA VIEW

6.1 Medications

- View: Family member can view medications from patient charting data. Read-only access.

6.2 Vitals

- Display: Showing latest vitals update with different color highlighting for the most recent entry.

6.3 Alerts and Allergies

- Alerts: Family member can view alerts. Family member can also generate alerts.

- Allergies: Displayed as read-only - same data from patient charting, no edit capability.

6.4 Pain Scale

- Display: Showing pain scale frequency for the member.

6.5 Care Plan

- Client Decision: Do not show care plan to family members.

- Client Statement: "We don't need to show it to them."

7. FAMILY PORTAL - DOCUMENTS

7.1 Three Document Sections

- Mandatory Documents: Documents collected during resident registration.

- My Space: Family member can upload documents on their own if they wish.

- Group Space: Shared document area.

7.2 Document Upload by Family Members

If facility requests a document from the patient's family, staff can ask them to log into the portal and upload the document. Staff will then access that document from the patient chart's document tab.

7.3 Documents and Templates - Offline Discussion

- Client Note: Client requested offline discussion with Thinkitive Team regarding documents and templates. Not to be discussed in this call.

8. FAMILY PORTAL - TICKETS

8.1 Ticket Creation by Family Members

Family members can generate tickets from the portal. Ticket fields: select member, ticket title, description. Family members can also view open tickets.

8.2 Ticket Category Enhancement - NEW REQUIREMENT

- Client Requirement: Add more fields to the ticket form, specifically ticket category. Categories needed to route tickets properly.

- Ticket Types: Maintenance ticket, Support ticket, Request for call, Billing/payment discussion, Login/credential issues, Workflow issues, Access issues, Missing information

- Client Statement: "We need to put some more fields out here on the ticket right what kind of ticket we are creating it is the maintenance ticket it's a support ticket."

- Follow-up: Client to provide full category list later.

8.3 AI-Based Ticket Routing

- Mechanism: Tickets will be routed using AI based on category. Routing is hidden from the family member form.

- Backend Logic: Tickets are routed based on employee roles and responsibilities at the facility. Each ticket category maps to a staff group.

- Example: Maintenance ticket goes to maintenance group (facility director + maintenance person are members).

- Client Statement: "The AI is going to built in and it's going to go to that particular user... employee in the community who is going to take care of that ticket."

- Purpose: Facility director or manager does not get overloaded. Tickets are pre-assigned automatically to the correct employee based on category.

8.4 Ticket Assignment - No Direct Staff Selection

- Team Question: Should we add a field to assign tickets to a particular staff member?

- Client Answer: No. Family members do not know facility staff. Routing will be handled in the backend based on roles and group assignments. The assignment field is hidden from the form.

9. FAMILY PORTAL - INCIDENTS

9.1 Incident Reporting

- Severity: Major or Minor categorization.

- Fields: Medication type, date and time, location, description.

9.2 SMS/Notification Trigger for Major Incidents - NEW REQUIREMENT

- Team Suggestion: For major incidents, trigger SMS or notification to the family member so they are informed and can connect with the facility.

- Client: Acknowledged.

10. FAMILY PORTAL - INVENTORY AND PROFILE

10.1 Inventory View

- Display: Personal inventory (family provided) and facility-provided inventory.

10.2 Profile Management

- Features: View and edit basic profile details. Change portal password. View list of associated members (patients).

- Navigation: Profile accessible from upper right corner navigation as well (not just bottom of page), for smaller screens.

10.3 Mobile Responsive

- Team Confirmation: The family portal UI will be mobile responsive. Family members can log in from web and mobile.

11. FAMILY PORTAL - DASHBOARD

11.1 Dashboard Layout

- Member Selection: At top to switch between associated family members.

- KPIs: Active alerts, open tickets, next visit date.

- Member Details: Relation, facility, room, transportation status, overall progress, days remaining, admission date, expected discharge date, payment status.

11.2 Attendance View

- Display: Showing member attendance data on the dashboard.

12. FACILITY PORTAL - ATTENDANCE DESIGN UPDATE

12.1 Updated Attendance UI

- Present: "P" with green dot

- Absent: Red dot

- Half Day: "H" or half indicator. If half day, enter the time and save.

- Client Confirmation: "Yeah, you got it."

12.2 Data Import and Manual Entry

- Team Note: Most of the time attendance data will be imported, but manual entry is also available.

13. UI IMPROVEMENT - ECP REFERENCE

13.1 UI Reference Site

- Reference: Client shared a reference website (ECP/post-care related) that has a more colorful, presentable UI with better information flow.

- Client Statement: "It's looking a lot better more colorful makes more sense pretty much the information is we're flowing it but it's kind of looking a lot better much presentable UI."

13.2 UI Enhancement Direction

- Team Commitment: Will check with the design team and see if the UI can be improved, taking reference from the shared website. Not copying, but making the UI more attractive.

- Client Statement: "More attractive. We need to make more attractive UI."

14. VOICE AI - INBOUND CALL SYSTEM

14.1 Voice AI Before IVR - CRITICAL REQUIREMENT

Client presented concept of voice AI as the first interaction before IVR kicks in.

- Step 1: Caller dials the facility number

- Step 2: Voice AI greets: "You have reached [facility name] assisted living"

- Step 3: AI interacts naturally - asks how it can help

- Step 4: Caller can ask questions: open beds, rates, visiting, looking for a family member

- Step 5: AI handles the conversation, gathers information, verifies details

- Step 6: When conversation requires human handoff, AI offers to transfer to live person (manager, caregiver, etc.)

- Step 7: AI generates full transcript and sends to floor manager

- Step 8: AI can schedule appointments on the calendar directly

- Client Statement: "The whole thing basically that you feel like you're talking to a live agent."

14.2 Purpose - Eliminate Missed Calls

- Client Rationale: Everyone at the facility is busy. If a call comes in and is missed, the entire opportunity is lost. Voice AI ensures no call is ever missed.

- Client Statement: "We are completely avoiding that the front desk job... we're not going to miss a single phone call."

14.3 IVR Still Needed

- Clarification: Thinkitive Team's IVR implementation is still needed but comes after the voice AI conversation. Voice AI creates the initial interactive experience, then IVR handles routing if needed.

14.4 Reference Number for Testing

- Action: Client shared a phone number (509 area code - West Coast) for the team to call and experience the voice AI interaction firsthand.

15. VOICE AI - OUTBOUND CALL CAMPAIGN SYSTEM

15.1 Outbound Call Demo

- Presenter: Thinkitive Team demonstrated the outbound call campaign system built for Nemicare.

15.2 Script Configuration

- Capability: Floor manager can configure call scripts.

- Script Types: Follow-up with new patient, satisfaction review, and other configurable options.

- Customization: Questions and responses can be configured per script.

15.3 Campaign Creation

- Campaign Name: e.g., "Appointment Follow-up"

- Script Selection: Choose from configured scripts

- Retry Configuration: Number of retries if number not reachable

- Concurrent Calls: Currently supports 100 simultaneous calls

- Contact Upload: CSV file with client name, doctor name, phone number

15.4 Campaign Execution and Results

- Execution: System calls contacts using the configured script.

- Summary: Generated for each lead/contact reached.

- Transcript: Full transcript of outbound call available for review.

- Client Confirmation: "This is perfect."

15.5 Outbound Use Cases - Sales and Marketing Focus

- Client Directive: Outbound calls should be utilized more for sales and marketing upfront, not routine follow-ups.

- Client Statement: "Where we want to utilize this is more on the sales and marketing up front. Rather than routine follow-up."

- Follow-up: Client to provide specific use cases for outbound campaigns.

15.6 Voice Quality Enhancement

- Current Status: Robotic-sounding voice.

- Team Note: Can be improved to sound like a live agent. Not yet implemented but possible.

15.7 Inspiration Source

- Reference: Thinkitive Team demonstrated familiarity with similar AI voice agent products (11 Labs reference). Built the system with inspiration from existing voice AI platforms.

16. SRS DOCUMENT REVIEW STATUS

16.1 Client Reviewing SRS

- Status: Client is reviewing the SRS document shared by Thinkitive Team. Not yet completed.

- Client Statement: "I am reviewing it. I haven't made it all the way through."

16.2 Client Visit to Pune

- Confirmed: Client visiting Pune on April 24-25, 2026.

17. USER STORIES AND DEVELOPMENT PLANNING

17.1 User Stories Completion

- Status: User stories are very close to completion. All user stories have been reviewed.

- Next Steps: Thinkitive Team to complete final review tomorrow and day after tomorrow. Target: Complete all user stories by this Friday.

17.2 Milestone Plan

- Deliverable: Milestone plan to be shared along with completed user stories.

17.3 Development Start

- Current: Backend development already started.

- Full Start: Full force development starts Monday. Weekly demos planned to show progress.

17.4 Call Schedule

- Skip: Tomorrow and day after tomorrow calls skipped.

- Reconnect: Monday with the whole team.

18. STANDING ORDER FROM VERIDA

18.1 Standing Order Non-Modifiable

- Team Question: Can we modify the standing order received from Verida or add same details in the system?

- Client Answer: No, the standing order from Verida cannot be modified.

19. EMPLOYEE LEAVE HISTORY

19.1 Employee History in HRMS

- Team Question: Do we need to manage employee history?

- Client Answer: Yes, employee leave history will be managed in the HRMS module. Will be available as a report.

ACTION ITEMS

DELIVERABLES

Required from Client:

- Ticket category list for family portal ticket form

- Additional certification types beyond HIPAA for compliance logos

- Outbound call use cases for sales and marketing campaigns

- Continue SRS document review

- Documents and templates discussion with Thinkitive Team (offline)

- Shared ECP reference website link with team

To Be Delivered by Thinkitive:

- Family portal design updates based on review feedback

- HIPAA compliance logos and privacy messaging throughout the site

- Ticket form enhancement with category field and AI routing

- Attendance design implementation (color-coded P/absent/half day)

- UI improvements based on ECP reference site

- Voice AI inbound call testing using shared number

- User stories completion by Friday

- Milestone plan by Friday

CLIENT ACTIONS

- Provide ticket category list for family portal | Client | Next call

- Confirm additional certifications beyond HIPAA | Client | TBD

- Provide outbound call use cases for sales/marketing | Client | TBD

- Complete SRS document review | Client | In progress

- Share documents and templates requirements with Thinkitive Team (offline) | Client | Before next call

THINKITIVE TEAM ACTIONS

- Remove DOB and age from family member registration | Design Team | Design update

- Add HIPAA compliance logos and privacy messaging throughout site | Design Team | Design update

- Implement family-resident child record mapping | Thinkitive Team | Development

- Add ticket category field and elaborate ticket form | Design Team | Design update

- Implement AI-based ticket routing by category and roles | Thinkitive Team | Development phase

- Add SMS trigger for major incidents to family members | Thinkitive Team | Development phase

- Update attendance UI with color-coded indicators | Design Team | Design update

- Improve UI based on ECP reference site | Design Team | This week

- Test voice AI inbound call on shared 509 number | Thinkitive Team | Immediately

- Complete user stories review | Thinkitive Team | By Friday (April 4)

- Prepare milestone plan | Thinkitive Team | By Friday (April 4)

- Start full development | Thinkitive Team | Monday (April 7)

KEY DECISIONS & CLARIFICATIONS

1. Schedule Visit Editing

Do not allow direct edit from schedule view. Either open edit popup on the record or link to the record for editing. Team to decide based on technical convenience. No time restrictions on editing visits.

2. Family Member DOB and Age

Remove date of birth and age fields from family member registration and display. This is against HIPAA compliance.

3. HIPAA Compliance Messaging

HIPAA compliance logos and privacy consent messaging required everywhere throughout the site where users provide information. Additional certifications to be identified.

4. Family-Resident Record Mapping

Family member record must be a child record of the resident record. Registration link automatically maps family member to their associated resident(s).

5. Care Plan Visibility

Care plan should NOT be shown to family members in the family portal.

6. Case Manager Communication

Family members cannot message case managers (privacy concern). However, displaying case manager name, agency, and phone number on the dashboard is acceptable.

7. Ticket Routing

Ticket category determines routing. AI routes tickets to appropriate staff groups based on roles and responsibilities. Assignment is hidden from the family member form.

8. Outbound Call Focus

Outbound call campaigns to be used primarily for sales and marketing, not routine follow-ups. Client to provide specific use cases.

9. Voice AI Before IVR

Voice AI must be the first interaction when someone calls the facility, before IVR kicks in. Creates a live-agent experience. IVR follows after AI conversation.

10. Standing Order

Standing orders received from Verida cannot be modified in the system.

11. Employee Leave History

Employee leave history managed within HRMS module, available as a report.

12. Development Timeline

Skip calls on April 2-3. User stories and milestone plan complete by Friday April 4. Full development starts Monday April 7 with weekly demos. Client visiting Pune on April 24-25.

MEETING SUMMARY

Twenty-sixth daily sync up conducted comprehensive review of the family portal design. Thinkitive Team presented the complete family portal flow starting with registration where family members receive credentials from the facility, set their own password, and complete their profile. Client directed removal of date of birth and age fields from family member registration citing HIPAA compliance, and requested HIPAA certification logos and privacy consent messaging throughout the entire site wherever users provide information. Additional certifications beyond HIPAA to be identified.

Critical architectural decision made on family-resident mapping: family member records must be child records of resident records, with automatic mapping when registration links are sent. 90% of family members will have one associated patient; selection screen only appears for multiple associations. Family portal features reviewed and approved including appointment scheduling with virtual call capability where both staff (with patient) and family members join from their respective portals, per-member chat with facility-only communication (no case manager messaging allowed due to privacy), read-only medication and vitals views, alert generation capability, and document management with mandatory, personal upload (My Space), and group upload sections.

Ticket system received significant enhancement requirement: client directed addition of ticket categories (maintenance, support, billing, access issues, etc.) with AI-based routing to appropriate staff groups based on roles and responsibilities. Routing logic hidden from family members. Client to provide full category list. Incident reporting confirmed with team suggesting SMS/notification triggers to family members for major incidents. Attendance design for facility portal updated with color-coded indicators: green dot for present, red dot for absent, half-day option with time entry.

Client shared an ECP reference website demonstrating more colorful and presentable UI, directing Thinkitive Team to improve Nemicare's UI attractiveness without copying. Team committed to reviewing and incorporating design improvements.

Thinkitive Team demonstrated the outbound call campaign system with script configuration, retry logic, 100 concurrent call capacity, CSV contact upload, and call summary/transcript generation. Client directed outbound campaigns toward sales and marketing rather than routine follow-ups and will provide specific use cases. For inbound calls, client presented the critical requirement for voice AI as the first interaction before IVR, creating a live-agent experience that handles inquiries about bed availability, rates, and visits, generates transcripts for floor managers, and ensures no calls are missed at busy facilities. Client shared a 509 area code number for team to test the voice AI experience.

SRS document review continues by client. User stories nearing completion with Thinkitive Team conducting final review over the next two days, targeting completion by Friday April 4 along with the milestone plan. Backend development already underway. Full team development starts Monday April 7 with weekly demo cadence. Calls skipped for April 2-3. Client confirmed Pune visit on April 24-25. Standing orders from Verida confirmed as non-modifiable. Employee leave history to be managed within HRMS module as reports.