# Minutes of Meeting (MOM)

Meeting Title: Discovery Call #5 - Home Care System (Intake Forms, Templates & Facility Configuration)
 Date: January 23, 2026

## MEETING OVERVIEW

Brief discovery call focusing on intake form requirements, facility-specific branding and templates, subdomain configuration for multi-facility setup, and API integration field mapping for lead referrals from external platforms.

## 1. INTAKE FORM REQUIREMENTS

### 1.1 Current Intake Form Review

Team reviewed existing intake form in current system to understand structure and requirements for new system.

Intake Form Sections Identified:

- Referral details

- Demographics

- Screening details

- Primary care information

- General notes

- Updates section

- Documents attachment

### 1.2 Intake Form Delivery Methods

Multiple Distribution Channels:

Email Distribution: Based on workflow stage, intake form can be sent to lead/family via email for remote completion.

Walk-In Completion: For walk-in leads visiting facility, staff provides tablet/iPad with intake form for on-site digital completion.

Staff-Assisted Completion: Staff can fill intake form on behalf of lead/family during phone calls or in-person meetings when needed.

### 1.3 Tablet/iPad Responsiveness Requirement

Critical Design Requirement: Since walk-in leads will complete intake forms on facility tablets/iPads, form design must be fully responsive and optimized for tablet screen sizes and touch interaction.

User Experience Considerations:

- Large touch-friendly input fields

- Clear navigation for multi-section form

- Progress indicators

- Auto-save functionality

- Easy error correction

### 1.4 Service-Specific Intake Form Variations

Team Question: Is intake form the same across all service types (ADH, Assisted Living, Home Care)?

Client Answer: ADH intake form will be slightly different from Assisted Living. Separate template needs to be created for ADH.

Confirmed Similarities: ADH and Home Care will use exact same intake form template.

Service Type Template Matrix:

- Assisted Living: Template 1

- ADH: Template 2 (different from Assisted Living)

- Home Care: Template 2 (same as ADH)

- Memory Care: To be confirmed (likely similar to Assisted Living)

### 1.5 Form Builder Solution Proposed

Team Proposal:

Generic Base Form: Create one comprehensive generic intake form containing all possible fields needed across all service types.

Form Customization Capability: Build form builder tool allowing facility to customize intake forms by:

- Selecting which fields to include/exclude

- Reordering sections

- Adding service-specific fields

- Creating specialized versions per service type

Template Assignment: During lead onboarding, system assigns appropriate intake form template based on:

- Service type selected (ADH, Assisted Living, Home Care)

- Facility preferences

- State-specific requirements

Workflow:

- Lead enters system with service type

- System auto-assigns appropriate intake form template

- Lead/family completes assigned form

- Data saves to database with service type mapping

Client Confirmation: Client agreed with this flexible form builder approach.

## 2. API INTEGRATION - LEAD REFERRAL FIELD MAPPING

### 2.1 API Integration Data Flow

Client Explanation: When API integration is established with referral platforms (A Place for Mom, Caring.com, other senior living advisors), all these summary fields and details will automatically populate into system database.

System Requirement: Database schema must include all these fields to receive and store API data from external referral sources.

Benefit: Eliminates manual data entry for referrals received through integrated platforms. Complete lead profile created automatically from API data.

### 2.6 Service Type Confirmation

Assisted Living Focus: The referral example shown was specifically for Assisted Living service type, demonstrating that API integrations will work across different service types with appropriate field mappings.

## 3. FACILITY-SPECIFIC BRANDING & TEMPLATES

### 3.1 Document Header Customization

Client demonstrated actual signed service agreement document showing facility-specific branding requirements.

Document Header Elements:

Facility Logo: Each facility has own logo that appears at top of all documents generated by that facility.

Example: "Loving Hands Senior Center" logo displayed prominently.

Facility Name in Header: Legal entity name of specific facility location (not corporate parent company name) appears in document header.

Example: "Loving Hands Senior Center" name displayed below logo.

### 3.2 Document Template Structure

Common Document Body: Standard service agreement text and legal language remains consistent across facilities (example: "Adult Day Center Services Agreement and Consent for Services").

Variable Header/Footer: Only header (logo and facility name) and footer change based on which facility generates the document.

Client Confirmation: Logo and facility name branding is what changes per facility location, while document content/structure remains standardized.

### 3.3 Multi-Facility Logo Management

Multiple Facilities in System: System must support multiple facility locations, each with their own branding.

Logo Assignment: Each facility profile in system has associated logo file that automatically populates in all documents generated by that facility.

Consistency Requirement: When staff logs into system, they see their facility's logo throughout interface and all generated documents bear their facility's branding.

## 4. SUBDOMAIN CONFIGURATION FOR FACILITIES

### 4.1 Subdomain Requirements

Team Question: Do facilities need their own subdomains for accessing system?

Client Confirmation: Yes, subdomain functionality is required.

### 4.2 Subdomain Structure

Example Structure:

- Main domain: nemicare.com (corporate domain)

- Facility subdomain: lovinghands.namcare.com

- Each facility gets unique subdomain based on facility name

Purpose: Allows each facility to have branded URL for:

- Staff login portal

- Patient/family portals

- Marketing materials

- Email communications

### 4.3 Subdomain Branding

Consistent Branding: When facility staff or families access system via facility subdomain:

- Facility logo displays throughout interface

- Facility name appears in header

- All generated documents show facility branding

- Maintains white-label appearance per facility

Team Confirmation: Team confirmed they can implement subdomain architecture with facility-specific branding tied to each subdomain.

## 5. TEMPLATE & LOGO CONFIGURATION

### 5.1 Default Configuration

System-Wide Defaults:

- Default Nemicare logo for corporate/admin views

- Default templates for all standard documents

- Generic branding for non-facility-specific areas

### 5.2 Facility-Level Overrides

Per-Facility Configuration: Each facility can configure:

- Custom logo upload

- Facility legal name

- Subdomain assignment

- Document header/footer preferences

### 5.3 Print & Document Generation

All Document Types: Facility-specific logo and branding applies to:

- Printed forms

- PDF generated documents

- Email templates

- Intake forms

- Service agreements

- Any customer-facing materials

Team Commitment: Team confirmed capability to implement facility-specific headers, footers, and logos across all document types with print support.

## 6. WORKFLOW UPDATES STATUS

### 6.1 Transportation Workflow

Completed: Team has updated transportation workflow based on previous day's clarification that VERIDA is brokerage agency (middleware between state and facility), not direct transportation provider.

Pending Review: Updated workflow diagram ready for internal team review before presenting to client.

Next Steps: Once internal review complete, updated transportation workflow will be shared with client for validation.

### 6.2 Clinical Workflows

Status: Clinical operation workflows (vitals, progress notes, face-to-face events, care plans) are being developed based on yesterday's discussion.

### 6.3 Intake Form Integration

Today's Discussion Impact: Intake form requirements discussed today will be incorporated into lead-to-member onboarding workflow, showing:

- When intake form is sent/provided

- Who completes form (lead, family, staff)

- How data flows from intake to member record

- Service-specific form variations

## ACTION ITEMS

| Action Item | Owner | Timeline |
| --- | --- | --- |
| CLIENT ACTIONS |  |  |
| Provide ADH-specific intake form template differences | Sam Shah | ASAP |
| Provide complete list of facility locations with branding requirements | Sam Shah | Next week |
| Provide logo files for all facilities | Sam Shah | Next week |
| Complete internal review of updated transportation workflow | Dnyaneshwri Vaishnav | Before Tuesday |
| Complete clinical operations workflow diagrams | Dnyaneshwri Vaishnav | Before Tuesday |
| DESIGN TEAM ACTIONS |  |  |
| Design intake form for tablet/iPad optimization | Shubham Patil | Ongoing |
| Create form builder UI mockups | Shubham Patil | Next week |
| Design facility branding configuration screens | Shubham Patil | Next week |
| ALL TEAM ACTIONS |  |  |
| Prepare questions/clarifications for Tuesday meeting | All Team | Before Tuesday |
| Review all updated workflows internally | Team Leads | Monday/Tuesday |

## DELIVERABLES

### To Be Delivered by Thinkitive:

- Tablet-responsive intake form design

- Form builder functionality specification

- Facility configuration module design

- API field mapping documentation

- Updated transportation workflow (after internal review)

- Clinical operations workflow diagrams

## KEY DECISIONS & CLARIFICATIONS

### 8.1 Intake Form Approach

Decision: Build flexible form builder allowing creation of service-specific intake form templates rather than hard-coding separate forms for each service type.

Benefit: Provides scalability and customization capability as new services or facilities are added.

### 8.2 Tablet Optimization Critical

Requirement: Intake forms must be fully tablet-responsive since walk-in leads will complete forms on facility-provided iPads/tablets.

Impact: Design must prioritize touch-friendly interface, larger inputs, clear navigation.

### 8.3 ADH vs Assisted Living Templates

Clarification: ADH intake form differs from Assisted Living template. ADH and Home Care share same template.

Action Required: Client to provide specific field differences for ADH template creation.

### 8.4 Multi-Facility Branding

Confirmed: Each facility requires:

- Custom logo

- Facility-specific legal name in documents

- Unique subdomain

- Branded document headers/footers

Implementation: System must support facility-level branding configuration with automatic application to all generated documents.

### 8.5 API Integration Field Requirements

Comprehensive Data: API integrations from referral platforms will provide extensive lead data including family summary, resident assessment, care needs, and contact information.

Database Design: Schema must accommodate all fields shown in referral example to fully leverage API integration benefits.

## MEETING SUMMARY

This was a brief but focused discovery call addressing intake form requirements, facility branding configuration, and API integration field mapping. Team gained clarity on multi-facility architecture requirements including subdomain setup and facility-specific logo/branding that must appear on all documents. Client demonstrated actual referral data structure from external senior living advisor, showing comprehensive fields that will populate through API integrations.

Key decisions included building flexible form builder for intake templates rather than hard-coded forms, ensuring tablet responsiveness for walk-in lead completion, and implementing facility-level branding overrides throughout system. Team confirmed updated transportation workflow is ready for review and clinical workflows are in progress.